# Procedure — Dual-Approver Release

Document ID: PROC-PARALLEL-005

Two approvers work in parallel during a release window. The QA Lead exercises the release candidate while the Release Manager coordinates the deployment pipeline.

# 5. Release Window

| QA Lead | The QA Lead shall begin the smoke-test suite against the release candidate build. |
| --- | --- |
| Release Manager | The Release Manager must stage the deployment package in the canary environment. |
| QA Lead | The QA Lead shall record smoke-test results in the release tracker within 30 minutes. |
| Release Manager | The Release Manager must confirm canary health telemetry for at least 10 minutes before promotion. |
| QA Lead | The QA Lead shall sign off on the release once all smoke tests pass. |
| Release Manager | The Release Manager must promote the canary to production only after QA sign-off. |
| QA Lead | If any smoke test fails, the QA Lead shall halt the release and notify the Release Manager. |
| Release Manager | On halt, the Release Manager must roll back the canary and capture diagnostic logs for the post-mortem. |